# User Acceptance Testing (UAT) – DocSpot

| Date: | 20 Feb 2026 |
| --- | --- |
| Team ID: | LTVIP2026TMIDS44539 |
| Project Name: | DocSpot – Seamless Doctor Appointment Booking for Health |
| Maximum Marks: | 5 Marks |

# Project Overview

Project Name: DocSpot – Seamless Doctor Appointment for Health
Project Description: A MERN-stack web application that enables patients to book doctor appointments, doctors to manage their schedules, and admins to oversee the platform.
Project Version: 1.0.0
Testing Period: 25 June 2025 to 28 June 2025

# Testing Scope

Features to Test:
- User Registration & Login
- Doctor Registration & Profile Setup
- Appointment Booking & Management
- Admin Dashboard Access
- Email Confirmation for Users
- Availability Management by Doctors

User Stories Covered:
- USN-1: User registration and confirmation
- USN-3: Login with email/password
- USN-4: Doctor sets availability
- USN-5: User books appointment
- USN-6: Admin views users & doctors
- USN-9: Notifications for appointment

# Testing Environment

URL: https://docspot-app.netlify.app
Backend API: https://docspot-api.onrender.com

# Test Cases

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | User Registration | 1. Go to /register 2. Fill form 3. Submit | User is registered and redirected to login | Works as expected | Pass |
| TC-002 | User Login | 1. Go to /login 2. Enter credentials 3. Submit | Redirect to user dashboard | Works as expected | Pass |
| TC-003 | Book Appointment | 1. Login as user 2. Search doctor 3. Book slot | Booking confirmation shown | Works as expected | Pass |
| TC-004 | Doctor Availability Management | 1. Login as doctor 2. Set availability | Availability shown to patients | Works as expected | Pass |
| TC-005 | Admin View All Users & Doctors | 1. Login as admin 2. Navigate to Admin dashboard | Table of users and doctors visible | Works as expected | Pass |
| TC-006 | Email Notification on Booking | 1. User books appointment 2. Email gets triggered | User receives booking confirmation email | Works as expected | Pass |

# Bug Tracking

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Doctor not showing in search filter | 1. Login as user 2. Search for unavailable specialization | Low | Closed | Filter logic updated |
| BG-002 | Date format mismatch on appointment | 1. Book slot 2. View on doctor dashboard | Medium | Fixed | Used moment.js for formatting |

# Sign-off

Tester Name: Vishnupriya Jangati
Date: 27 June 2025
Signature: Jangati Vishnupriya

# Notes

• Ensure that all test cases cover both positive and negative scenarios.
• Encourage testers to provide detailed feedback, including any suggestions for improvement.
• Bug tracking should include details such as severity, status, and steps to reproduce.
• Obtain sign-off from both the project manager and product owner before proceeding with deployment.