# Project Planning Template

| Date: | 20 Feb 2026 |
| --- | --- |
| Team ID: | LTVIP2026TMIDS44539 |
| Project Name: | DocSpot – Seamless Doctor Appointment Booking for Health |
| Maximum Marks: | 5 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration & Login | USN-1 | As a user, I can register with name, email, password | 2 | High | Jangati Vishnupriya |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation after registration | 1 | High | Jangati Vishnupriya |
| Sprint-1 |  | USN-3 | As a user, I can log in with email and password | 1 | High | Karishma Dudekula |
| Sprint-2 | Doctor Management | USN-4 | As a doctor, I can register and update my availability | 3 | High | Karishma Dudekula |
| Sprint-2 | Appointment Booking | USN-5 | As a user, I can search doctors by filters and book an appointment | 5 | High | Jangati Vishnupriya |
| Sprint-3 | Dashboard | USN-6 | As a user, I can view my upcoming and past appointments | 2 | Medium | Karishma Dudekula |
| Sprint-3 |  | USN-7 | As a doctor, I can view, accept, or reject appointments | 3 | High | Jangati Vishnupriya |
| Sprint-4 | Admin Panel | USN-8 | As an admin, I can view all users, doctors, and appointments | 3 | Medium | Jangati Vishnupriya |
| Sprint-4 | Notification | USN-9 | As a user, I will receive email/SMS notifications for appointment confirmation | 2 | Medium | Jangati Vishnupriya |

# Project Tracker, Velocity & Burndown Chart (1 Mark)

| Sprint | Total Story Points | Duration | Start Date | End Date | Story Points Completed |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 4 | 5 Days | 27 June 2025 | 01 July 2025 | 4 |
| Sprint-2 | 8 | 5 Days | 02 July 2025 | 06 July 2025 | 8 |
| Sprint-3 | 5 | 5 Days | 07 July 2025 | 11 July 2025 | 5 |
| Sprint-4 | 5 | 5 Days | 12 July 2025 | 16 July 2025 | 5 |

Velocity = Total Story Points / Number of Sprints = 22 / 4 = 5.5 story points per sprint

Burndown Chart: Shows work remaining across time. X-axis = Time (Sprint Days), Y-axis = Remaining Story Points.